# Jothisoft Master Plan

• Phases: 5
• APIs: 23
• Pages: 32
• Timeline: 16w

## Foundation — infra, auth, DB schema (Weeks 1–2)

### Infrastructure

Project repo structure [INFRA]
Monorepo: /apps/web (Next.js 14), /apps/api (FastAPI Python), /packages/shared (types, utils). Turborepo or nx for orchestration.

Docker Compose dev environment [INFRA]
Next.js + FastAPI + Supabase local + Redis. One command to spin up entire stack locally.

Supabase schema design [BACKEND]
Tables: users, subscriptions, birth_profiles, horoscope_cache, baby_names, nakshatra_porutham_table, panchangam_cache. RLS policies per user.

### Auth system

Phone OTP auth [BACKEND]
Supabase Auth with phone OTP (Twilio). POST /api/auth/send-otp, POST /api/auth/verify-otp → JWT. No password, just phone number like the original PHP app.

Subscription middleware [BACKEND]
FastAPI dependency that checks user plan (FREE/PRO/PREMIUM) before hitting calculation endpoints. Returns 403 with upgrade prompt if locked.

Auth flow in Next.js [FRONTEND]
Login page, OTP input screen, protected route wrapper. Zustand store for user session. Already have Zustand in package.json.

## Calculation engine — Python FastAPI + Swiss Ephemeris (Weeks 3–5)

### Core engine setup

Swiss Ephemeris integration [BACKEND]
pip install pyswisseph. Wrapper module: get_planet_positions(date, lat, lng) → returns all 9 grahas in decimal degrees. This is the foundation everything else derives from.

Panchangam engine [BACKEND]
Derive tithi (Moon-Sun/12), nakshatra (Moon/13.333), yogam ((Sun+Moon)/13.333), karanam (half tithi). Rahu kalam lookup by weekday. Sunrise/sunset via ephem lib. Endpoint: GET /calc/panchangam?date⪫&lng

Horoscope chart engine [BACKEND]
Rasi chart: all 9 planets in 12 houses using Placidus/Equal house. Navamsam (D9): planet positions in navamsam divisions. Lagna calculation from birth time + location. Endpoint: POST /calc/horoscope

Vimshottari dasha engine [BACKEND]
Birth nakshatra → remaining dasha balance → full mahadasha/antardasha/pratyantara timeline. Fixed period table (Sun=6, Moon=10, Mars=7, Rahu=18, Jupiter=16, Saturn=19, Mercury=17, Ketu=7, Venus=20 years). Endpoint: POST /calc/dasha

KP system (antharam) engine [BACKEND]
KP sub-lord table: 249 sub-divisions of the zodiac. Each degree maps to lord → sub-lord → sub-sub-lord. Critical for Jathagam 4.0 feature. Endpoint: POST /calc/kp

Transit engine [BACKEND]
Current planet positions over natal chart. Returns which houses transiting planets occupy relative to natal lagna. Used for Gocharapalan. Endpoint: GET /calc/transit?natal_date&natal_lat&natal_lng

### Matching & numerology

Nakshatra porutham (27x27 table) [BACKEND]
Hard-coded JSON matrix of 10 porutham scores for all nakshatra pairs. Dinam, Ganam, Mahendram, Stree Dirgham, Yoni, Rasi, Rajju, Vedha, Vasya, Varna. Pure lookup, no astronomy. Endpoint: POST /calc/matching/star

Full horoscope matching [BACKEND]
Papasamyam, dasa sandhi, mangal dosha checks using both charts. Derives from horoscope engine. Endpoint: POST /calc/matching/horoscope

Numerology engine [BACKEND]
Chaldean + Pythagorean tables for Tamil characters. Name number, life path, destiny, soul urge calculations. ~100 lines of pure math. Endpoint: POST /calc/numerology

### Caching layer

Redis cache for panchangam [INFRA]
Panchangam for a given date+location never changes. Cache with key panchangam:{date}:{lat_rounded}:{lng_rounded}, TTL 24h. Eliminates redundant Swiss Ephemeris calls.

## Core pages — dashboard, horoscope, panchangam (Weeks 6–9)

### Dashboard (already scaffolded)

Wire TodayHero to live API [BOTH]
Replace MOCK_PANCHANGAM with SWR fetch to GET /calc/panchangam?date=today⪫&lng. Use browser geolocation or stored user location. Show skeleton while loading.

Wire user profile to Supabase [BOTH]
Replace MOCK_USER with real session data. Plan badge, expiry date, phone number all from GET /api/user/profile.

### Horoscope section (8 pages)

Birth details form + chart renderer [BOTH]
Form: name, DOB, TOB, place (Google Places autocomplete → lat/lng). Submit → POST /calc/horoscope → render Rasi + Navamsam chart as SVG grid. Save to birth_profiles table.

PDF horoscope generation [BACKEND]
FastAPI endpoint POST /calc/horoscope/pdf: renders chart + predictions using WeasyPrint/ReportLab into a styled PDF. Returns signed Supabase Storage URL. Frontend downloads via Link.

Dasha period page [FRONTEND]
Timeline visualization of mahadasha/antardasha. Current period highlighted. Accordion to expand sub-periods. Data from POST /calc/dasha.

Star prediction page [BOTH]
Nakshatra-based prediction text stored in Supabase content table (27 rows, one per nakshatra). Fetch by user's birth nakshatra. Rich Tamil text with sections.

### Panchangam section (4 pages)

Daily panchangam page [BOTH]
Full day view: tithi, nakshatra, yogam, karanam, rahu kalam, yamagandam, gulika kalam, sunrise/sunset, special day indicator. Location-aware.

Monthly panchangam calendar [BOTH]
30-day grid view. Each cell shows tithi + nakshatra. Special days (amavasai, pournami, sashti) highlighted with category colors. Batch fetch entire month in one API call.

Muhurtham finder [BOTH]
Form: purpose (wedding/housewarming/travel etc.) + date range → returns auspicious time windows sorted by quality score. Complex filter logic in FastAPI.

## Remaining features — matching, numerology, special days (Weeks 10–13)

### Marriage matching (4 pages)

Star matching UI [FRONTEND]
Two nakshatra dropdowns → POST /calc/matching/star → 10-porutham grid with scores, total, verdict. Color coded: green/yellow/red per porutham.

Full horoscope matching UI [BOTH]
Two birth detail forms side by side → POST /calc/matching/horoscope → compatibility report. Papasamyam score, dasa sandhi check, mangal dosha indicator.

### Numerology & vastu (5 pages)

Name numerology [BOTH]
Tamil name input with Unicode keyboard helper → POST /calc/numerology/name → chaldean number, ruling planet, prediction. Show character-by-character value breakdown.

Vastu & Manaiyadi Shastram [BOTH]
Dimension input → vastu score calculation. Direction compass UI. Auspicious days for construction/purchase from panchangam engine.

### Special days & Prasnam (15 pages)

Special days pages (amavasai, pournami, sashti etc.) [BOTH]
Each page shows upcoming dates for that special day (derived from panchangam engine), significance text from Supabase content table, related viratham info.

Panchapakshi (bird oracle) system [BACKEND]
Complex calculation: bird lord by day + time + user's birth nakshatra → activity prediction (ruling/eating/walking/dying/sleeping). Prasnam-specific logic.

Baby names database + search [BOTH]
Seed Supabase baby_names table (5000+ Tamil names with nakshatra, gender, meaning, starting syllable). Search/filter UI. GET /api/baby-names?nakshatra&gender&letter

## Polish, payments, deployment (Weeks 14–16)

### Payments & subscription

Razorpay integration [BACKEND]
POST /api/payment/create-order → Razorpay order. Webhook POST /api/payment/webhook → update subscriptions table on success. Plans: FREE / PRO (₹299/mo) / PREMIUM (₹499/mo).

Feature gating UI [FRONTEND]
PRO/PREMIUM locked modules show upgrade modal instead of content. Blur overlay + plan badge on ModuleCard. Already have badge system in place.

### Frontend polish

Framer Motion animations (already planned) [FRONTEND]
Staggered entrance, spring hovers, whileInView section reveals, page transitions. Framer Motion v12 already in package.json.

Full mobile responsive pass [FRONTEND]
Every page tested at 375px, 430px, 768px. BottomNav active states, safe-area-inset-bottom, touch targets 44px min, Tamil text no-overflow.

Tamil i18n + English toggle [FRONTEND]
next-intl for Tamil/English switching. Already have Tamil labels in mock data — extract to translation files. Persist language preference in user profile.

### Deployment

Next.js → Vercel [INFRA]
Connect GitHub repo. Environment variables: SUPABASE_URL, SUPABASE_ANON_KEY, FASTAPI_URL, RAZORPAY_KEY. Auto deploys on push to main.

FastAPI → Railway / Render [INFRA]
Dockerize FastAPI app. Deploy to Railway ($5/mo). Redis also on Railway. Set CORS to Vercel domain only. Swiss Ephemeris data files included in Docker image.

## Full Tech Stack

### Frontend

Next.js 14 (App Router)

Tailwind CSS + custom vars

Framer Motion v12

Zustand (session state)

SWR (data fetching)

shadcn/ui + custom components

### Backend

FastAPI (Python 3.11)

pyswisseph (planet calcs)

Supabase (DB + Auth + Storage)

Redis (panchangam cache)

WeasyPrint (PDF generation)

Razorpay (payments)

### Deployment

Vercel (Next.js)

Railway (FastAPI + Redis)

Supabase Cloud (DB)

GitHub Actions (CI/CD)

### What's already built

Dashboard UI shell

Module card system

Magnetic dock sidebar

Astro background canvas

Design system (CSS vars)